# TEST PLAN

## VWO – Digital Experience Optimization Platform

Test Plan ID: TP-VWO-001
Application: VWO – Digital Experience Optimization Platform
Plan Owner: Harini
Prepared as: QA Engineer – 8 years experience
Status: Draft for Review
Test Execution Status: No tests executed
Proposed Timeline: 5 Oct 2026 – 27 Nov 2026
Duration: 8 weeks / 2 months

Application URLs:

- Marketing Site: https://vwo.com/

- Product Application: https://app.vwo.com/

Labeling Convention:

- Confirmed: Information explicitly provided in the PRD/request

- Proposed: Suggested approach requiring agreement

- Not Provided: Information not available in the supplied requirements

# 1. Test Plan ID and Title

Test Plan ID: TP-VWO-001

Title: Test Plan: VWO – Digital Experience Optimization Platform

Application: VWO – Digital Experience Optimization Platform

Plan Owner: Harini

Prepared as: QA Engineer with 8 years of experience

Status: Draft for Review

Test Execution Status: No tests have been executed as part of this plan.

Timeline: Proposed execution period is from 5 Oct 2026 to 27 Nov 2026, covering 8 weeks.

# 2. Objective and References

## 2.1 Objective

The objective of this test plan is to define the strategy, scope, coverage, environment, test data, responsibilities, schedule, entry/exit criteria, and defect-management approach required to validate the VWO Digital Experience Optimization Platform.

Testing will verify that:

- VWO meets the functional and nonfunctional requirements defined in the PRD.

- Core VWO user journeys work end-to-end.

- Experiments can be created, configured, launched, and analyzed successfully.

- Experiment variations are delivered correctly to customer/test websites.

- Customer/test websites continue to function correctly while VWO experiments are active.

- Conversion and behavioral analytics data are captured and reported correctly.

- Integration points work as expected using approved test/sandbox accounts.

- Security, privacy, performance, reliability, and scalability requirements are addressed to the agreed extent.

- No open Critical or Major defects remain at test exit, subject to approved exceptions.

## 2.2 References

- VWO PRD dated 7 Jan 2026, prepared by Pramod Dutta.

- PRD Functional Requirements FR1–FR9.

- PRD Sections 4–7.

- Earlier traceability workbook: VWO_Test_Plan_Traceability.xlsx.

- Local nonfunctional requirement identifiers:

  - NFR-PERF

  - NFR-SEC

  - NFR-SCAL

  - NFR-PRIV

  - NFR-REL

# 3. In Scope and Out of Scope

## 3.1 In Scope

The following areas are included in testing:

- A/B Testing.

- Split URL Testing.

- Multivariate Testing.

- SmartStats Bayesian results.

- Visual Editor.

- Code Editor.

- Heatmaps.

- Session Recordings.

- On-page Surveys.

- Funnel Analytics.

- Audience Targeting.

- Real-time Reporting and Dashboards.

- Personalization.

- Integration Connectors.

- Collaboration and Workflow Management.

- Login/authentication.

- End-to-end user flows defined in the PRD.

- Performance testing.

- Security testing.

- Scalability validation to agreed figures.

- Data privacy validation.

- Reliability validation.

- Cross-browser and device compatibility.

- Generic customer/test website.

- E-commerce customer/test website.

## 3.2 Approved Customer/Test Website Scope

The approved scope covers:

### A. VWO Application

The VWO application itself will be tested for its core functionality, configuration, reporting, integrations, authentication, and workflow.

### B. Generic Customer/Test Website

A generic customer/test website will be used to validate:

- Experiment delivery.

- Correct variation display.

- User interaction with variations.

- Goal interaction.

- Conversion tracking.

- Reporting accuracy.

- Compatibility of VWO experiments with the customer website.

### C. E-commerce Customer/Test Website

An e-commerce customer/test website will be used to validate the following critical customer journey while VWO experiments are active:

Product → Add to Cart → Cart → Checkout → Place Order → Conversion/Reporting

The e-commerce flow is considered customer-site compatibility/regression coverage and is not treated as a VWO application feature itself.

## 3.3 Out of Scope

The following areas are excluded:

- AI-driven suggestion engine.

- Native mobile SDK enhancements.

- Advanced predictive analytics.

- ROI forecasting.

- Pricing and licensing validation.

- Penetration testing beyond agreed security scope.

- Load testing beyond agreed performance/scalability figures.

# 4. Requirements and Planned Coverage

The initial scenario baseline is 39 scenarios from the earlier traceability workbook. Additional positive, negative, boundary, and edge scenarios will be identified during detailed test-case design.

| Requirement | Coverage Area | Priority | Test Type | Baseline Scenarios |
| --- | --- | --- | --- | --- |
| FR1 | A/B, Split & Multivariate Testing | Must | Functional, Regression | 5 |
| FR2 | SmartStats Engine | Must | Functional | 2 |
| FR3 | Visual & Code Editor | Must | Functional, Performance | 3 |
| FR4 | Heatmaps & Session Recordings | Must | Functional | 4 |
| PRD 4.2 | Surveys & Funnel Analytics | Not specified | Functional | 2 |
| FR5 | Audience Targeting | High | Functional | 2 |
| FR6 | Real-time Reporting & Dashboards | Must | Functional | 2 |
| FR7 | Personalization Engine | High | Functional | 3 |
| FR8 | Integration Connectors | High | Integration | 3 |
| FR9 | Collaboration & Workflow Management | Medium | Functional | 3 |
| NFR-PERF / SEC / SCAL / PRIV / REL | Nonfunctional Requirements | Not specified | Performance, Security, Privacy, Reliability | 8 |
| Flow 5.1 / 5.2 | End-to-End User Flows | N/A | E2E | 2 |
| Login | Authentication Entry Gate | Proposed Must | Smoke, Functional, Negative | Added during test design |

## 4.1 Risk-to-Coverage Mapping

| Risk | Planned Coverage |
| --- | --- |
| Users cannot create, save, or launch experiments | FR1, FR3, Flow 5.1, critical flow checks |
| Incorrect or misleading experiment results | FR2, FR6, FR8 analytics cross-check |
| Unauthorized access or data exposure | NFR-SEC, NFR-PRIV |
| Slow response or timeout | NFR-PERF and critical flow checks |
| VWO experiment breaks customer website functionality | Generic and e-commerce compatibility/regression |
| Conversion is not captured | Goals, e-commerce order flow, FR6 reporting, integrations |

# 5. Test Approach, Levels and Types

## 5.1 Test Levels

### 1. Smoke Testing

Smoke testing will be performed as the initial build/environment gate.

Key checks include:

- Login.

- Dashboard accessibility.

- Basic application availability.

- Critical navigation.

- Availability of core functionality.

### 2. System / Functional Testing

Each applicable functional requirement from FR1–FR9 will be validated independently and as part of integrated workflows.

### 3. Integration Testing

Integration testing will validate connectors using approved sandbox/test accounts.

### 4. End-to-End Testing

End-to-end testing will cover:

- PRD Flow 5.1 – Set Up A/B Test.

- PRD Flow 5.2 – Analyze Behavioral Data.

- Generic customer/test website.

- E-commerce customer/test website.

### 5. Regression Testing

Regression testing will be performed after fixes and during Weeks 7–8.

Priority will be given to:

- Must-priority functionality.

- Critical user journeys.

- Previously failed scenarios.

- Customer-site compatibility.

- E-commerce conversion flow.

### 6. UAT Support

UAT support is currently not defined in the supplied requirements and requires confirmation.

## 5.2 Test Types

The following test types are planned:

### Functional Testing

- Positive testing.

- Negative testing.

- Boundary testing.

- Edge-case testing.

### Integration Testing

Validation of VWO integration connectors and external dependencies.

### Regression Testing

Validation that fixes and enhancements do not impact existing functionality.

### Performance Testing

Proposed validation of the specified/expected 2-second editing response.

### Security Testing

Where applicable:

- Authentication.

- 2FA.

- Role-based access.

- Activity logs.

- Unauthorized access.

- Session/access control.

2FA and exact role behavior require confirmation because they were not fully specified.

### Privacy Testing

Validation against applicable:

- GDPR.

- CCPA.

- Regional privacy requirements.

### Reliability Testing

Reliability/availability will consider the stated 99.9% uptime requirement, subject to confirmation of the measurement method and test approach.

### Scalability Testing

Scalability testing requires agreed visitor-volume, throughput, concurrency, and response-time figures.

### Cross-Browser and Device Testing

Compatibility testing will be performed against agreed browsers and devices.

### Usability / Exploratory Testing

Proposed exploratory testing will be used to identify usability and workflow issues beyond scripted scenarios.

## 5.3 Test Design Techniques

The following techniques will be applied:

- Equivalence Partitioning.

- Boundary Value Analysis.

- State Transition Testing.

- Error Guessing.

- Risk-Based Testing.

### Experiment Lifecycle State Validation

Where applicable, experiment state transitions will be validated across:

Draft → Running → Paused → Completed

# 6. Environment, Tools, Access and Test Data

## 6.1 Environment

| Area | Details |
| --- | --- |
| Primary Application | https://app.vwo.com/ |
| Marketing Site | https://vwo.com/ |
| Environment | Not provided; dedicated non-production/sandbox environment proposed |
| Primary Browser | Chrome |
| Primary OS | Windows 11 |
| Additional Browsers | Latest Chrome, Firefox, Edge and Safari – proposed |
| Additional OS | Windows/macOS – proposed |
| Devices | One Android, one iOS and one tablet – proposed |
| Test Management | Not provided; Jira or existing workbook proposed |
| Defect Management | Not provided; Jira or existing workbook proposed |
| API Testing | Postman – proposed |
| Browser Analysis | Browser Developer Tools – proposed |
| Plan Tier | Not provided; PRD references Growth/Pro/Enterprise |

## 6.2 Access Requirements

Test accounts should be provisioned for the applicable roles, such as:

- Admin.

- Editor.

- Viewer.

Exact role names and permissions must be confirmed against the actual VWO environment.

## 6.3 Test Data

### User Data

Valid users:

- qa.admin01@example.com

- qa.editor01@example.com

- qa.viewer01@example.com

Passwords must be maintained in an approved secure credential store and must not be stored directly in test cases.

Invalid users:

- wrong.user@example.com

- Empty email.

- qa.user@@example

Invalid password:

- Wrong#Pass123

### Experiment Names

- QA_AB_Homepage_CTA_01

- QA_Split_Landing_02

- QA_MVT_Pricing_03

### Test Variations

Example configuration:

- Control.

- Variant 1.

- Variant 2.

Variation attributes may include:

- Button text.

- Button color.

- Headline.

### Goals

Example goals:

- CTA click.

- Form submission.

- Page visit.

### Audience

Example audience segments:

- Country: India / USA.

- Device: Mobile / Desktop.

- User type: New / Returning.

### Traffic

Synthetic traffic will be used wherever statistical/behavioral validation requires controlled data.

### E-commerce Data

Use:

- Dummy products.

- Dummy customer information.

- Dummy shipping/billing address.

- Vendor-provided payment sandbox/test card numbers.

No real customer data or production credentials should be used.

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria

| ID | Entry Criterion | Status |
| --- | --- | --- |
| EN-1 | Provisioned test user can open login, authenticate and reach the dashboard; verified through SM-LOGIN-01 | Confirmed gate |
| EN-2 | Environment and accounts are available | Proposed |
| EN-3 | PRD is reviewed and open questions are logged | Proposed |
| EN-4 | Test cases are reviewed and test data is prepared | Proposed |
| EN-5 | Generic and e-commerce test sites are accessible and configured | Proposed |

Testing should not proceed into full execution if the primary application login or required test environment is unavailable.

## 7.2 Exit Criteria

Testing may be recommended for closure when the following criteria are met:

EX-1: No open Critical or Major defects.

EX-2: Critical flow checks pass without failures or timeouts.

EX-3: 100% of Must-priority cases are executed and every failure has an associated defect.

EX-4: Overall test pass rate is at least 95%.

EX-5: Every FR1–FR9 has at least one executed test case.

EX-6: Remaining Minor/Trivial defects are reviewed and formally accepted/deferred.

EX-7: Final test summary is reviewed and approved.

## 7.3 Critical Flows

### Critical Flow 1 – VWO Experiment Lifecycle

Login → Create → Variations → Audience → Goals → Save → Launch → Verify on Customer Site → Collect Data → Analyze

### Critical Flow 2 – Behavioral Analytics

Tracking → Controlled Activity → Heatmap/Session Recording → Analyze

### Critical Flow 3 – Generic Customer Website

Open Website → Correct Variation Displayed → User Interaction → Goal Triggered → Conversion/Reporting

### Critical Flow 4 – E-commerce Website

Product → Variation → Select Product → Add to Cart → Cart → Checkout → Place Order → Conversion/Reporting

## 7.4 Proposed Defect Severity

| Severity | Definition |
| --- | --- |
| Critical | Core flow is blocked with no workaround, or data loss/security breach occurs |
| Major | Main feature is significantly impaired but workaround exists |
| Minor | Limited, cosmetic or low-usage impact |
| Trivial | Negligible impact |

Severity and priority remain subject to final defect-triage agreement.

# 8. Roles, Responsibilities, Estimates and Schedule

## 8.1 Roles and Responsibilities

| Role | Owner | Responsibility |
| --- | --- | --- |
| Test Plan Owner / QA Lead | Harini | Test planning, test design, execution, defect management, status reporting and exit recommendation |
| Product Owner / PRD Author | Pramod Dutta | Requirement clarification and scope approval |
| Developers / DevOps / Other QA / Approvers | Not provided | To be confirmed |

## 8.2 Estimate

Proposed resource: One QA Engineer.

Working model: 5 days/week.

Estimated effort: 40 person-days.

This estimate is subject to adjustment based on environment readiness, scope changes, integration complexity and defect volume.

## 8.3 Schedule

| Period | Dates | Planned Activity |
| --- | --- | --- |
| Week 1 | 5–9 Oct | Test plan review/approval, environment and account setup, PRD clarification |
| Week 2 | 12–16 Oct | Test-case design, test-data preparation and review |
| Weeks 3–4 | 19–30 Oct | Cycle 1 smoke + FR1–FR4 + Flow 5.1 |
| Week 5 | 2–6 Nov | FR5–FR9, integrations and Flow 5.2 |
| Week 6 | 9–13 Nov | Performance, security, privacy and reliability |
| Week 7 | 16–20 Nov | Retest and Regression Cycle 2 |
| Week 8 | 23–27 Nov | Final regression, exit review, final summary and sign-off |

# 9. Defect Management and Reporting

## 9.1 Defect Lifecycle

The proposed defect lifecycle is:

New → Assigned → In Progress → Fixed → Retest → Closed

Alternative statuses:

- Reopened.

- Rejected.

- Deferred.

## 9.2 Defect Information

Each defect should contain, where applicable:

- Defect ID.

- Title.

- Environment.

- Preconditions.

- Test data.

- Reproducible steps.

- Expected result.

- Actual result.

- Evidence/screenshots/logs.

- Severity.

- Priority.

- Requirement ID.

- Current status.

## 9.3 Defect Reporting

### Daily Defect Triage

A proposed 15-minute daily defect triage will be conducted during active execution weeks.

### Weekly Status

Weekly status reports should include:

- Planned vs executed.

- Passed.

- Failed.

- Blocked.

- Open defects by severity.

- Risks.

- Dependencies.

- Major changes.

### Final Test Summary

The final test summary should include:

- Scope tested.

- Requirements covered.

- Execution summary.

- Pass/fail/blocked statistics.

- Defect summary.

- Open risks.

- Deferred issues.

- Exit criteria status.

- Final recommendation.

# 10. Risks, Dependencies, Assumptions and Open Questions

## 10.1 Risks

### Risk 1 – Live SaaS / Customer Data

VWO is a SaaS platform and inappropriate testing could potentially affect real traffic or customer data.

Mitigation: Use dedicated test accounts, sandbox/test environments and test websites. Do not use real customer data.

### Risk 2 – PRD Gaps

Incomplete requirements may result in ambiguity during test design.

Mitigation: Record open questions and obtain decisions before major execution begins.

### Risk 3 – Third-Party Integrations

Integration testing may depend on external systems and accounts.

Mitigation: Obtain sandbox accounts and validate integrations early.

### Risk 4 – Single QA Resource

One QA resource covering a broad product within eight weeks may create schedule risk.

Mitigation: Prioritize Must requirements and critical flows first; escalate capacity constraints.

### Risk 5 – Statistical Validation

SmartStats results may be difficult to independently validate using limited traffic.

Mitigation: Use controlled synthetic traffic and agreed statistical expectations.

### Risk 6 – External References

The PRD references third-party and website sources.

Mitigation: Validate derived requirements before converting them into mandatory test expectations.

### Risk 7 – Customer-Site Compatibility

VWO experiment changes may affect customer websites.

Mitigation: Use dedicated generic and e-commerce test sites.

### Risk 8 – Plan Tier Differences

Features may vary based on the VWO subscription plan.

Mitigation: Confirm the test plan/tier before execution.

## 10.2 Dependencies

The following are required:

- Test accounts.

- VWO plan tier.

- Integration sandbox accounts.

- Generic QA customer/test website.

- E-commerce QA customer/test website.

- Payment sandbox.

- PRD clarifications.

- Required access and permissions.

## 10.3 Assumptions

- FR1–FR9 and PRD Section 7 are in scope.

- Login uses standard email/password authentication unless otherwise specified.

- 2FA requirements are yet to be confirmed.

- One QA Engineer is available for the proposed eight-week schedule.

- Test execution will use synthetic/test data only.

- Generic and e-commerce test websites will be available before E2E execution.

## 10.4 Open Questions

- Is the marketing site vwo.com officially in scope?

- Which environment will be used for testing?

- Which VWO plan tier will be used?

- Which browsers and devices are mandatory?

- Who are the development, QA and approval stakeholders?

- Which test-management and defect-management tool should be used?

- What visitor volume and concurrency should be used for scalability testing?

- What latency/response-time targets apply to each major function?

- What SmartStats validation expectations should be used?

- Is 2FA required?

- What are the exact user roles and permissions?

- What activity-log information and retention are required?

- How will the 99.9% uptime requirement be measured?

- What integration behavior and data mapping are expected?

- What is the expected behavior for surveys and funnel analytics?

- Can the generic customer/test website be provided?

- Can the e-commerce customer/test website and payment sandbox be provided?

- Is business UAT expected?

- Who owns final UAT approval/sign-off?

# 11. Suspension and Resumption Criteria

## 11.1 Suspension Criteria

Testing should be suspended when any of the following conditions occur:

- SM-LOGIN-01 fails or the login entry criterion EN-1 is no longer met.

- Test environment is unavailable or unstable for more than half a working day.

- A Critical defect blocks more than 20% of planned test cases.

- Required test accounts or access are revoked.

- A major environment/configuration issue prevents meaningful execution.

## 11.2 Resumption Criteria

Testing may resume when:

- Blocking issue has been resolved.

- Login and affected smoke tests pass.

- Environment is stable.

- Required accounts/access are restored.

- Test owner approves resumption.

- Any schedule impact has been documented.

# 12. Test Deliverables and Approval

## 12.1 Test Deliverables

The following deliverables are planned:

- Test Plan – TP-VWO-001

- Test Cases.

- Requirements Traceability Matrix (RTM).

- Test Data Sheet.

- Daily Test Status Reports.

- Weekly Test Status Reports.

- Defect Log.

- Regression Test Results.

- Final Test Summary Report.

## 12.2 Approval

| Approver | Role | Status |
| --- | --- | --- |
| Harini | Test Plan Owner | Pending |
| Not Provided | Product Owner | Pending |
| Not Provided | Engineering Representative | Pending |

# Final Document Status

Document: VWO Test Plan – TP-VWO-001
Status: Draft for Review
Test Execution: Not Started
Planned Duration: 5 Oct 2026 – 27 Nov 2026
Primary Platform: Chrome + Windows 11
Customer/Test Website Scope: Generic + E-commerce
Baseline Scenario Count: 39, with additional negative/boundary/edge coverage to be designed
Approval: Pending

Important: Items marked Proposed or Not Provided should be confirmed before they are treated as mandatory execution criteria.